Capstone Project - Sprint 1

Sprint Duration: June 16, 2026 – June 30, 2026
Sprint Goal: Design the application structure and prepare the machine learning resources required for development.

Sprint Backlog

| User Story / Task | Priority | Status |
| --- | --- | --- |
| Finalize application structure and navigation | High | Complete |
| Design user interface layout and screen flow | High | Complete |
| Research SwiftUI and Xcode features required for implementation | High | Complete |
| Continue learning Machine Learning integration in Xcode | High | In Progress |
| Collect and organize duck images for model training | High | Complete |
| Label and categorize images for each duck species | High | Complete |
| Research suitable Core ML model options | Medium | Complete |
| Prepare the dataset for model training | High | Complete |
| Complete initial project documentation and planning | Medium | Complete |

Work Completed

- Designed the overall structure of the application.

- Planned screen navigation and user workflow.

- Continued learning SwiftUI and Xcode development.

- Began learning how Machine Learning integrates with Xcode.

- Collected and organized duck photographs for training.

- Organized the dataset into appropriate classifications.

- Completed project planning documentation.

Deliverables

- Application structure completed.

- UI and navigation plan completed.

- Organized image dataset for machine learning.

- Initial project documentation completed.

Sprint Review

By the end of Sprint 1, the project had a defined application Strcuture and a well-organized dataset for the machine learning model. Research into SwiftUI, Xcode, and Core ML established the foundation needed to begin application development in Sprint 2.

Sprint Retrospective

What Went Well

- Successfully planned the application's architecture before implementation.

- Collected a sufficient number of duck images for the dataset.

- Improved understanding of SwiftUI and Core ML.

- Created a clear roadmap for future development.

Areas for Improvement

- Data collection took longer due to image quality and categorization requirements.

- More time should be allocated for testing the ML model before integration.

Action Items for Sprint 2

- Build the application interface.

- Train and evaluate the machine learning model.

- Integrate the trained model into the app.

- Implement camera/image selection functionality.

- Begin end-to-end testing.