# Duck Finder App - Agile Project Plan

Capstone Project
Team Members: Marcus Pickett and Liam
Methodology: Scrum

## Project Overview

The Duck Finder App is an iOS application that allows users to identify duck species using machine learning, store sightings with GPS coordinates, and access hunting-related information while in the field.

## Product Backlog

Identify duck species from a photo.

Take a photo using the device camera.

Upload an image from the photo library.

Operate without an internet connection.

Save identified ducks.

Store GPS coordinates for sightings.

Pin sightings on a map.

View weather information.

Maintain a history of identifications.

Provide application settings and preferences.

## Sprint 1 (June 16 - June 30)

Goal: Establish the project foundation and create the first machine learning prototype.

Set up Xcode development environment.

Create GitHub repository and workflow.

Research CoreML and image classification.

Collect duck image datasets.

Train initial machine learning model.

Create application wireframes and navigation.

## Sprint 2 (June 30 - July 14)

Goal: Develop the core functionality of the application.

Integrate CoreML model into the application.

Implement camera support.

Implement photo library uploads.

Display classification results.

Create settings page.

Improve user interface and navigation.

## Sprint 3 (July 14 - July 28)

Goal: Testing, refinement, and final preparation.

Perform accuracy testing.

Fix defects and improve performance.

Conduct user acceptance testing.

Finalize documentation.

Prepare final presentation and demonstration.

Package final application build.

## Definition of Done

Code is committed to GitHub.

Application builds successfully.

Feature has been tested.

Critical bugs are resolved.

Documentation is updated.

Team approval has been received.

## Agile Ceremonies

Sprint Planning: Conducted at the beginning of each sprint.

Daily Standup: Discuss progress, plans, and blockers.

Sprint Review: Demonstrate completed functionality.

Sprint Retrospective: Review lessons learned and improvements.