Memo:

Duck Hunters Guide App

May 24, 2026

From: Liam Dyer, Marcus Pickett

To: Donnacha Cavanagh, Ian Brockie, Lori Hogan

- Problem Statement

Organizing all resources, code, and images is the first step to guarantee a smooth navigation throughout this project. To keep organization for the project we decided to use GitHub to store and organize using a folder system keeping resources, images, and code separate. The new task is to start learning swift, finding images of ducks, and writing the report draft.

2.0 Relevant Methodology

- We created a GitHub to store our work

- We are learning Swift and Xcode in iPhone Development

- We are looking for photos of ducks to train the Identifier AI

- We are starting to write the draft for the project report

3.0 Reporting Period

The goal of the following weeks is to start writing the draft for the report, finding the right duck pictures to train the identifier AI and to continue learning Swift and Xcode.

3.1 Completed

The GitHub folder system is complete and has all the resources currently available in it, this will be continuously updated until all code, images and resources are uploaded.

3.2 Current tasks

We will be starting the search for images to train the Identifier AI and continue to learn swift and Xcode in class so that we can start coding after next reporting period.

3.3 Assessment

We are currently on task with everything and after next week we might even be ahead of schedule, once we get to the coding and APIs part of the journey we might slow down.

4.0 Milestones

Gantt Chart Capstone 1 (2).xlsx